PROJECT PLAN DOCUMENT
(Due: 3rd September, 2017)

Project number	6
Project Title	Customized offers for mobile games
Document	Project Plan
Creation date	07.09.2017
Created By	Adrian Alva (created), Subramanyam(contributed), Yahnit(contributed)
Client	Mr. Ravi Kiran, Golive gaming solutions, CIE, IIITH

# Brief problem statement
To generate customized offers for mobile games based on identified parameters that best describe player behavior (by studying analytics data), that is, identifying the offer along with the items that the offer contains which best suit a player’s interests and wants.
# Team Members
Yahnit Sirineni (developer), Subramanyam Makam (developer), Adrian Joseph Alva (developer)
# Team Communication
The members of the team will meet thrice a week at one of their hostel rooms (at least one formal team meeting per week will be logged and documented as an MOM). Communication with the TA/mentor will be once/twice a week in a hostel room, and meeting with the client will take place once/twice a week at Golive gaming, CIE, IIITH. Additional communication among all the stakeholders will happen through social networking such as Skype. All the formal meetings with TA and client will be logged as MOMs.
# Development Environment
Python
JavaScript
Google Analytics
APPICE
Gamesparks
Babel
Node
# Milestone Schedule
Milestone	Due Date	Release	Deliverable?
Understand google analytics	14/08/2017	R1	No
Give client and server based solutions to offer triggers	23/08/2017	R1	Yes
Create a draft of the requirements	25/08/2017	R1	Yes
Give an algorithm to generate the list of users appearing consecutively every ‘x’ days	01/09/2017	R1	Yes
Create and implement the source code (python) for the above algorithm	09/09/2017	R1	Yes
Develop and implement algorithm to list users based on transactions crossing a given threshold	23/09/2017	R1	Yes
Develop and implement algorithm to list users based on number of attempts on a given level	23/09/2017	R1	Yes
Develop and implement algorithm to list users based on the total time spent on a given level	23/09/2017	R1	Yes
Develop and implement algorithm to list users based on the total number of sessions in a given time period	12/11/2017	R2	Yes
Develop and implement algorithm to list users based on their expenditure of earned coins to unlock levels	12/11/2017	R2	Yes
Given the set of offers as input, identify the list of users eligible for each offer (Python based)	12/11/2017	R2	Yes
Given the set of store items as input, identify the corresponding store items for each of the users eligible for one or more offers (JavaScript based)	12/11/2017	R2	Yes
Integration of the python and JavaScript code bases for offer classification and store item listing for every user	12/11/2017	R2	Yes
Testing of the offer generation pipeline on live data from APPICE database (for Jungle Book game)	12/11/2017	R2	Yes