PROJECT PLAN DOCUMENT
(Due: 3rd September, 2017)

Project number	6
Project Title	Customized offers for mobile games
Document	Project Plan
Creation date	07.09.2017
Created By	Adrian Alva (created), Subramanyam(contributed), Yahnit(contributed)
Client	Mr. Ravi Kiran, Golive gaming solutions, CIE, IIITH

# Brief problem statement
To generate customized offers for various categories of mobile games, based on a model of user and social behavior towards mobile games. The algorithms for offer triggers are all based on data taken from user analytics.
# Team Members
Yahnit Sirineni (developer), Subramanyam Makam (developer), Adrian Joseph Alva (developer)
# Team Communication
The members of the team will meet thrice a week at one of their hostel rooms. Communication with the TA/mentor will be once/twice a week in a hostel room, and meeting with the client will take place once/twice a week at Golive gaming, CIE, IIITH. Additional communication among all the stakeholders will happen through social networking such as Skype.
# Development Environment
Python
JavaScript
Google Analytics
APPICE
Gamesparks
# Milestone Schedule
Milestone	Due Date	Release	Deliverable?
Understand google analytics	14/08/2017	R1	No
Give client and server based solutions to offer triggers	23/08/2017	R1	Yes
Create a draft of the requirements	25/08/2017	R1	Yes
Give an algorithm to generate the list of users appearing consecutively every ‘x’ days	01/09/2017	R1	Yes
Create and implement the source code (python) for the above algorithm	09/09/2017	R1	Yes
Develop and implement algorithm to list users based on transactions crossing a given threshold	23/09/2017	R1	Yes
Develop and implement algorithm to list users based on number of attempts on a given level	23/09/2017	R1	Yes
Develop and implement algorithm to list users based on the total time spent on a given level	23/09/2017	R1	Yes